# Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 02-02-2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS24918 |
| Project Name | Visualizing Housing Market Trends: An Analysis of Sale Prices and Features using Tableau |
| Maximum Marks | 8 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Epic | User Story No. | User Story / Task | Points | Priority | Assigned To |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register with my name and email | 2 | High | JINCY SARA BADUGU |
| Sprint-1 | Upload CSV | USN-2 | As a user, I can upload electricity data in CSV format | 3 | High | JINCY SARA BADUGU |
| Sprint-1 | Data Cleaning | USN-3 | As a developer, I can clean and preprocess uploaded data using Python | 4 | High | KATRU JYOTHSNA |
| Sprint-1 | Database Storage | USN-4 | As a developer, I can store cleaned data into MySQL | 2 | Low | JYOTHI SIVA NAGA DEVI GELLI |
| Sprint-2 | Tableau Dashboard | USN-5 | As a user, I can view dashboards generated using Tableau | 5 | High | KATRU JYOTHSNA |
| Sprint-2 | Web Integration | USN-6 | As a user, I can access the dashboard via Flask UI | 3 | High | JYOTHI SIVA NAGA DEVI GELLI |
| Sprint-2 | Add Filters | USN-7 | As a user, I can filter the data by region, year, and quarter | 2 | Medium | KATRU JYOTHSNA |
| Sprint-3 | Data Story | USN-8 | As a user, I can view a Tableau Story with key electricity usage insights | 2 | Low | KATRU JYOTHSNA |

| Sprint-3 | Forecasting | USN-9 | As a developer, I can forecast usage using Prophet | 3 | Low | JYOTHI SIVA NAGA DEVI GELLI |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-3 | Documentation | USN-10 | As a team, we can prepare final project documentation | 2 | Medium | JINCY SARA BADUGU |
| Sprint-4 | Deployment | USN-11 | As a developer, I can deploy the Flask app and publish the Tableau dashboard online | 3 | High | JYOTHI SIVA NAGA DEVI GELLI |
| Sprint-4 | Demo Prep | USN-12 | As a team, we can prepare a live demo walkthrough for stakeholders | 2 | Medium | HEMALATHA GOLUGURI |
| Sprint-4 | Bug Fixing | USN-13 | As a developer, I can test and fix UI/visual bugs from user feedback | 2 | Medium | KATRU JYOTHSNA |

# Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Start Date | End Date | Points Completed | Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 3 Days | 29 Jan 2026 | 31 Jan 2026 | 11 | 31 Jan 2026 |
| Sprint-2 | 10 | 3 Days | 01 Feb 2026 | 03 Feb 2026 | 10 | 03 Feb 2026 |
| Sprint-3 | 7 | 3 Days | 04 Feb 2026 | 06 Feb 2026 | 7 | 06 Feb 2026 |
| Sprint-4 | 7 | 3 Days | 7 Feb 2026 | 9 Feb 2026 | 7 | 9 Feb 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

# Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.